Planning Logic –  Asset Management Portal

- A Sprint is a fixed time period in which the team completes specific, prioritized tasks.

- An Epic is a large, overarching feature or module of the project that spans multiple sprints and is broken down into smaller, manageable Stories.

- A Story is a specific, actionable task derived from an epic.

- A Story Point quantifies the effort or complexity required to complete a story, typically using Fibonacci values:

| Story Point | Difficulty |
| --- | --- |
| 1 | Very Easy Task |
| 2 | Easy Task |
| 3 | Moderate Task |
| 5 | Difficult Task |

Sprint Plan — Asset Management Portal

Sprint 1 (1 Day)

Epic: Instance Initialization & Core Table Setup

| Story ID | Task Description | Story Points |
| --- | --- | --- |
| AMP-1 | Set up ServiceNow Personal Developer Instance | 2 (Easy) |
| AMP-2 | Create and activate an update set | 1 (Very Easy) |
| AMP-3 | Create Asset table with auto-numbering and form view | 3 (Moderate) |
| AMP-4 | Create Employee table with essential fields | 3 (Moderate) |

Total Sprint 1 Story Points: 9

Sprint 2 (1 Day)

Epic: Asset Lifecycle Relationships & UI Enhancements

| Story ID | Task Description | Story Points |
| --- | --- | --- |
| AMP-5 | Configure relationship between Assets and Employees | 2 (Easy) |
| AMP-6 | Add related list to Asset form to show assigned employees/history | 1 (Very Easy) |
| AMP-7 | Implement business rule to track asset assignment date | 2 (Easy) |

Total Sprint 2 Story Points: 5

Sprint 3 (1 Day)

Epic: Notifications, Reports & Automation

| Story ID | Task Description | Story Points |
| --- | --- | --- |
| AMP-8 | Configure alert for asset maintenance/replacement schedule | 3 (Moderate) |
| AMP-9 | Generate real-time asset utilization report | 3 (Moderate) |

Total Sprint 3 Story Points: 6

Velocity Calculation

- Total Story Points Completed: 9 + 5 + 6 = 20

- Number of Sprints: 3

- Velocity = Total Story Points / Number of Sprints
➤ Velocity = 20 / 3 ≈ 6.67 story points per sprint