Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS36006 |
| Project Name | Asset Management Portal |
| Mentor Name | Dr Shaik Salma Begum |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | ServiceNow Setup | AMP-1 | As a developer, I can set up a Personal Developer Instance to begin working on the Asset Management Portal. | 2 | High | Member 1 |
| Sprint-1 | Update Set Creation | AMP-2 | As a developer, I can create and activate an update set to track configuration changes. | 1 | High | Member 1 |
| Sprint-1 | Asset Table Setup | AMP-3 | As a developer, I can create an Asset table with auto-numbering and a custom form for capturing asset details. | 3 | High | Member 1 |
| Sprint-1 | Employee Table Setup | AMP-4 | As a developer, I can create an Employee table with essential fields and form layout. | 3 | High | Member 1 |
| Sprint-2 | Relationships and UI Enhancements | AMP-5 | As a developer, I can configure relationships so assets can be linked with employees (assigned to). | 2 | High | Member 1 |
| Sprint-2 | Related List Setup | AMP-6 | As a developer, I can add asset-related history to the employee and asset form using related lists. | 1 | High | Member 1 |
| Sprint-2 | Business Rule | AMP-7 | As a developer, I can implement business rules to automatically capture assignment date and status changes on assets. | 2 | Medium | Member 1 |
| Sprint-3 | Notifications | AMP-8 | As a user, I can receive alerts for maintenance or replacement schedules when asset condition reaches a threshold. | 3 | Medium | Member 1 |
| Sprint-3 | Reporting | AMP-9 | As a user, I can generate reports that summarize asset usage and performance categorized by department or asset type. | 3 | Low | Member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 1 Day | 10 Feb 2026 | 11 Feb 2026 | 9 | 12 Feb 2026 |
| Sprint-2 | 5 | 1 Day | 13 Feb 2026 | 14 Feb 2026 | 5 | 15 Feb 2026 |
| Sprint-3 | 6 | 1 Day | 15 Feb 2026 | 16 Feb 2026 | 6 | 16 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)